## Slide 1: Weekly Status Report
Intrusion Detection System (IDS) for Campus Networks
Week 2
Members:
Jane Yan Zhen YU 104395810
Yan Han WONG 104392138
Bruce Gee Yick WONG 104401843
Neville Zi Yang 104400992

## Slide 2: Work Log
TASKS | ASSIGNED T0 | STATUS | OBJECTIVE | STATUS NOTES
Brainstorm Relevant Keywords | Everyone | On Track | Think about main concepts, terms, or phrases related to your research topic Consider synonyms, related terms, acronyms, and variations | Defined core concepts and compiled a comprehensive list of keywords and synonyms for the research topic.
Conduct Preliminary Searches | Everyone | On Track | Identify Knowledge sources that can be used to supplement your project | Identified some online databases and academic platforms
Utilize Subject-Specific Databases | Everyone | On Track | Skim through the online databases that you have identified that relate to your project and access to high-quality, peer-reviewed articles. | Everyone collects five academic sources.
Utilize Subject-Specific Academic Platforms | Bruce | On Track | Choose an Academic Platform | Selected IEEE Xplore as the primary academic platforms for literature retrieval.
Utilizing Technical Platforms for Implementationand Project Management | YanHan | On Track | Choosing the Right Platform | Choose GitHub For version control, collaboration, and managing technical documentation
TIME SPENT | 1 hours |  |  | 

## Slide 3: Plan and Reflection
TASKS PLANNED | EXPECTED COMPLETION | ASSIGNED TO
Brainstorm Relevant Keywords | Week 3 | Everyone
Conduct Preliminary Searches | Week 3 | Everyone
Utilize Subject-Specific Databases | Week 3 | Everyone
Utilize Subject-Specific Academic Platforms | Week 3 | Bruce
Utilizing Technical Platforms for Implementationand Project Management | Week 3 | YanHan
Summary/weekly reflection for Week 2
-key milestones achieved
Successfully identified and categorized core project keywords (NIDS, Anomaly Detection, Machine Learning, Flow Analysis) across all group members.
-any interesting things learned
Learned that modern network intrusion detection has shifted from static, rule-based signature matching toward flow-based statistical anomaly detection (e.g., using Isolation Forest).
-Issues/problems
Search results across databases (IEEE Xplore, Google Scholar) were too broad due to generic keywords (e.g., "IDS", "Machine Learning").

## Slide 4: Thank You
Presented by:
Jane Yan Zhen YU
Yan Han WONG
Bruce Gee Yick WONG
Neville Zi Yang
Sunday 13 September 2026