## Slide 1: Weekly Status Report
Intrusion Detection System (IDS) for Campus Networks
Week 5
Members:
Jane Yan Zhen YU 104395810
Yan Han WONG 104392138
Bruce Gee Yick WONG 104401843
Neville Zi Yang 104400992

## Slide 2: Work Log
TASKS | ASSIGNED T0 | STATUS | OBJECTIVE | STATUS NOTES
Project Specification Report | Jane | On Track | Finalize and submit the first major project report. | Successfully compiled all sections, formatted the report, and submitted it on time.
Creating User Personas | Everyone | On Track | Define target user persona (e.g., Campus Network Admin) to guide dashboard UI/UX design. | Drafted initial personas; preparing to present and discuss with the team in next week's meeting.
Capture Engine Setup | Han | On Track | Configure Suricata on Windows to capture live network traffic and output EVE JSON flow records | Successfully installed Suricata with Npcap. Verified that flow logs are correctly generated using basic ping tests.
TIME SPENT | 9 hours |  |  | 

## Slide 3: Plan and Reflection
TASKS PLANNED | EXPECTED COMPLETION | ASSIGNED TO
Finalize Suricata flow pipeline (Milestone 1) | Week 6 | Han
Develop Feature Extractor (EVE JSON to CSV) | Week 7 | Han & Bruce
Prototype real-time WebSocket dashboard | Week 8 | Neville
Summary/weekly reflection for Week 5
key milestones achieved:
We successfully installed and configured Suricata on our test environment. We managed to capture live local network traffic and confirmed that the EVE JSON logs correctly record flow-level details. The Project Specification Report was also submitted successfully.
any interesting things learned: We learned that configuring Suricata on Windows requires specific Npcap settings. We also realized that Suricata handles the complex flow tracking for us, which validates our decision to use it as our capture layer instead of building a custom Scapy script from scratch.
issues/problems: We faced some initial issues with capturing loopback (127.0.0.1) traffic on Windows due to Npcap limitations. We resolved this by focusing our capture scope on local LAN IP traffic. Our next challenge is to build a reliable Python script to parse the large eve.json file into numerical features for our machine learning model.

## Slide 4: Thank You
Sunday 4 October 2026
Presented by:
Jane Yan Zhen YU
Yan Han WONG
Bruce Gee Yick WONG
Neville Zi Yang