## Slide 1: Weekly Status Report
Intrusion Detection System (IDS) for Campus Networks
Week 6
Members:
Jane Yan Zhen YU 104395810
Yan Han WONG 104392138
Bruce Gee Yick WONG 104401843
Neville Zi Yang 104400992

## Slide 2: Work Log
TASKS | ASSIGNED T0 | STATUS | OBJECTIVE | STATUS NOTES
User Personas & Interviews | Everyone | On Track | Define target users and interview questions. | Created "Campus Admin" persona and drafted 5 key stakeholder questions.
Vision & Innovation Strategy | Everyone | On Track | Define vision and evaluate ideas. | Drafted Vision/Mission and finished Scoring matrix.
Project Doc & Test Planning | Jane | On Track | Draft report structure and plan test cases. | Created the testing framework for D5 report and updated sprint backlog.
Capture & Feature Logic | Han & Bruce | On Track | Finalize Suricata and plan JSON parsing. | Confirmed flow duration logs correctly; researching Pandas for feature extraction.
Dashboard UI Wireframing | Neville | On Track | Design layout for real-time alerts. | Drafted HTML/CSS structures for the monitoring interface.
TIME SPENT | 9 hours |  |  | 

## Slide 3: Plan and Reflection
TASKS PLANNED | EXPECTED COMPLETION | ASSIGNED TO
Document extraction logic | Week 7 | Jane & Neville
Develop Python Feature Extractor | Week 7 | Han & Bruce
Summary/weekly reflection for Week 6
key milestones achieved:
Successfully achieved Milestone 1 (M1). The Suricata capture pipeline is fully functional.
any interesting things learned: We learned how Suricata's multi-threaded architecture efficiently groups packets into flows
issues/problems: Raw EVE JSON files can grow very quickly. We had to figure out how to filter and only read the newly appended lines using Python to save memory.

## Slide 4: Thank You
Sunday 11 October 2026
Presented by:
Jane Yan Zhen YU
Yan Han WONG
Bruce Gee Yick WONG
Neville Zi Yang