## Slide 1: Weekly Status Report
Intrusion Detection System (IDS) for Campus Networks
Week 3
Members:
Jane Yan Zhen YU 104395810
Yan Han WONG 104392138
Bruce Gee Yick WONG 104401843
Neville Zi Yang 104400992

## Slide 2: Work Log
TASKS | ASSIGNED T0 | STATUS | OBJECTIVE | STATUS NOTES
Project Specification and Problem Identification Analysis Report task distribute | Jane | On Track | Make sure everyone contributes to the report | Tasks have been distributed to all members
Start writing parts | everyone | On Track | Complete the assigned sections of the report before due date | Members have started working on their assigned parts
TIME SPENT | 1 hours |  |  | 

## Slide 3: Plan and Reflection
TASKS PLANNED | EXPECTED COMPLETION | ASSIGNED TO
Continue working on the Project Specification and Problem Identification Analysis Report | Week 5, Friday, before 5 pm | Everyone
Summary/weekly reflection for Week 3
-key milestones achieved
Project tasks were distributed among team members.
Members started writing their assigned sections.
-any interesting things learned
Learned that communication is important to keep the project on track.
-Issues/problems
Need to make sure all members complete their assigned parts before the deadline.

## Slide 4: Thank You
Presented by:
Jane Yan Zhen YU
Yan Han WONG
Bruce Gee Yick WONG
Neville Zi Yang
Sunday 20 September 2026