## Slide 1: Weekly Status Report
Intrusion Detection System (IDS) for Campus Networks
Week 4
Members:
Jane Yan Zhen YU 104395810
Yan Han WONG 104392138
Bruce Gee Yick WONG 104401843
Neville Zi Yang 104400992

## Slide 2: Work Log
TASKS | ASSIGNED T0 | STATUS | OBJECTIVE | STATUS NOTES
Project Management | Everyone | On Track | Enabling practical project management skills to select appropriate methodologies and develop a structured project plan. | Finalized a hybrid methodology combining Waterfall and Agile approaches.
Risk Mitigation | Everyone | On Track | Formulate contingency plans and proactive strategies for identified project bottlenecks. | Successfully identified and mapped out potential project bottlenecks.
Project Specification and Problem Identification Analysis Report | Everyone | On Track | Define project scope, establish clear requirements, and explicitly analyse core system problems. | Finalized the comprehensive draft for the Project Specification & Problem Identification Report.
TIME SPENT | 6 hours |  |  | 

## Slide 3: Plan and Reflection
TASKS PLANNED | EXPECTED COMPLETION | ASSIGNED TO
Finalize the project Risk Matrix, prioritizing critical project risks. | Week 5 | Everyone
Configure Suricata EVE JSON engine and set up telemetry streaming pipelines. | Week 5 | Everyone
Train the baseline Isolation Forest model for anomaly detection. | Week 5 | Everyone
Summary/weekly reflection for Week 5
-key milestones achieved
Successfully formulated the Work Breakdown Structure and a comprehensive high-level roadmap (Weeks 1-12) tailored to our chosen Hybrid methodology.
-any interesting things learned
Discovered that a Hybrid approach effectively balances rigid academic deadlines with the flexible, iterative cycles required for ML prototyping and UI tuning.
-Issues/problems
Suricata telemetry streaming vs. Raw sniffing: Initially planned to write raw packet capture from scratch, which posed driver stability risks. Resolved by adopting Suricata‘s built-in EVE JSON engine as the foundation, allowing the team to focus development on our AI innovation layer (Isolation Forest anomaly detection).

## Slide 4: Thank You
Sunday 27 September 2026
Presented by:
Jane Yan Zhen YU
Yan Han WONG
Bruce Gee Yick WONG
Neville Zi Yang